Test Plan

Project : OrangeHRM Web Application

1.Test Plan Identifier

TP_ORANGEHRM_01

2.Introduction

This document decribes the testing approach, scope,objective,and resources required to test the OrangeHRM web application.

The goal is to ensure the system works correctly and meets business requirements.

3.Test Scope

- Login/Logout

- Dasboard

- PIM

- Leave Module

- Time Module

- Recruitment Module

4.Test Objective

- Validate all functionalities of the system

- Identify defects/bugs

- Ensure application meets requirement

- Verify UI and Usability

5.Assumptions

- Appliction is stable and accessible

- Test data is available

- Users have valid login credentials

- Internet connection available

6.Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Server downtime | Testing delay | Retry later |
| Invalid test data | Wrong results | Use valid data |
| Browser issues | UI defects | Test on multiple browsers |

7.Test Strategy

- Manual testing will be performed

- Functional testing for all modules

- Regression testing and after bug fixes

- Smoke testing before detailed testing

- Compatibility testing across browsers

8.Feature to be tested /Not tested

To be tested

- Login validation

- Employee crud operation

- Leave request & approval

- Timesheet functionality

- Recuitment workflow

Not to be tested

- Security penetration testing

- Performance testing

9.Role and Responsibilities

| Role | Responsibility |
| --- | --- |
| Tester | Write & execute test cases |
| Test lead | Review and manage testing |
| Developer | Fix defects |

10.Test Schedule and resources

| Activity | Duration |
| --- | --- |
| Test planning | 1 days |
| Test case writing | 2 days |
| Test execution | 3 days |
| Bug reporting | 2 days |

Resources:

- 1 tester

- 1 test lead

11.Entry and exit criteria

Entry criteria

- Appliction is available

- Requirements are ready

- Test environment is set

Exit criteria

- All test cases executed

- Critical bug fixes

- Test report completed

12.Suspension/resumption criteria

Suspension criteria

- Server not responding

- Critical blocker defect

Resumption criteria

- Issue resolved

- Application stable again

13.Test environment

- Browser: chrome,firefox,edge

- Os: window/macOS

- Device: desktop/mobile

- Internet required

14.Communiction Approach

- Daily status updates

- Bug reports share with developers

- Weekly progress report

15.Test tools

- Excel (test cases & RTM)

- Browser developer tools

- Bug tracking tools (jira/excel)

16.Document control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | Today | Tester | Initial test plan |